| TORFP Number: |  | TORFP Title: |  |
| --- | --- | --- | --- |

| Criteria | Yes | No | N/A | Criteria | Yes | No | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- |
| General |  |  |  | Deliverables |  |  |  |
| All procurement oriented communications procedures (i.e. pre-bid conferences, contact information, available relevant documentation, etc.) have been provided. |  |  |  | Deliverables take into consideration what is important to the agency and the success of the project (i.e. time, cost requirements). |  |  |  |
| Contract pricing is defined (i.e. Time and Materials, Fixed Price). |  |  |  | Requirements and specifications are prioritized. |  |  |  |
| Payment schedules are aligned to specific deliverables/milestones. |  |  |  | Deliverables are defined in terms of what is expected and when is it due. |  |  |  |
| All standard or required clauses, as defined by COMAR or the Master Contract, are included. |  |  |  | Constraints, schedules, deadlines and mandatory items are defined. |  |  |  |
| Suitability for Small Business Reserve only release has been considered. |  |  |  | Deliverable acceptance/rejection criteria and processes are clearly established. |  |  |  |
| MBE sub-contracting goals are established and justified. |  |  |  |  |  |  |  |
| All references to various sections and attachments are correct and verified. |  |  |  | ## Evaluation Criteria |  |  |  |
| Order of precedence for Master Contract, Task Order and/or other documents is clearly established. |  |  |  | Evaluation criteria and weighted factors facilitate ranking proposals and identifying the best value for the State. |  |  |  |
| Performance standards are clearly defined. |  |  |  | When appropriate, a pricing model is established to facilitate apples to apples comparisons. |  |  |  |
| # Positive or negative performance incentives such as retainage, and requirements to be satisfied in order to receive money withheld, are defined. |  |  |  | Contractor requirements and/or contractor personnel experience requirements do not inadvertently limit competition. |  |  |  |
|  |  |  |  | Evaluation criteria are aligned to the SOW. |  |  |  |
| Scope of Work (SOW) |  |  |  | Evaluation criteria are objective and measurable, and facilitate a formal process based on fair and open competition and equal access to information. |  |  |  |
| The SOW flows from the business needs analysis and is presented in a logical format that clearly communicates the business problem or opportunity being addressed. |  |  |  | Each evaluation criteria support the need to distinguish between proposals. |  |  |  |
| Project benefits, risks and success measures are defined. |  |  |  | The number and types of references are defined. |  |  |  |
| Background information includes only relevant information concerning the mission of the agency, strategic goals, and the operational aspects of this project. |  |  |  | Any criteria for vendor eligibility or disqualification are clearly defined. |  |  |  |
| Change management requirements, and, when applicable, the specific methodology are clearly defined. |  |  |  |  |  |  |  |
| Task Order management reporting and meeting requirements are defined. |  |  |  | ## Contract (TO) Monitoring |  |  |  |
| Compliance with mandatory processes and policies such as the System Development Life Cycle, Security Policy, Enterprise Architecture, project management, and project specific specifications and requirements are stated. |  |  |  | The role of the Task Order (TO) Manager (i.e. compare invoices, monitor terms and conditions, approve/withhold payments, approve change orders, and require certain documentation) is clearly defined. |  |  |  |
| Applicable specifications, requirements, and expected deliverables are clearly articulated and are not biased towards a single vendor. |  |  |  | The assigned TO Manager possesses the skills and training to properly manage the contract. |  |  |  |
| Specifications are for the type of services to be provided and not a specific labor category. |  |  |  | The assigned TO Manager has the authority, resources and time to monitor the project. |  |  |  |
| Contractor roles and responsibilities are clear. |  |  |  |  |  |  |  |
| The State’s responsibilities and the level of effort that the Contractor can expect are clearly articulate. |  |  |  | ## Reviews |  |  |  |
| # Content requirements for operations and training manuals are clearly defined. |  |  |  | TO Procurement Officer |  |  |  |
| # System maintenance and support requirements are defined. |  |  |  | TO Manager |  |  |  |
| Utilization requirements for State resources such as networkMaryland™ are defined. |  |  |  | Project Manager |  |  |  |
| Compatibility requirements with existing IT systems are provided and adequately described. |  |  |  | Business Unit/Program |  |  |  |
| Data and operational migration from existing systems and processes are defined and roles and responsibilities are clearly delineated. |  |  |  | Agency Fiscal/Budget |  |  |  |
| System scalability requirements are clearly defined. |  |  |  | Agency AAG |  |  |  |
| System architecture including interfaces and data flows is clearly defined and/or modeled. |  |  |  |  |  |  |  |
| User Acceptance Test (UAT) requirements are consistent with the complexity of the system and the risk of future system errors being discovered. |  |  |  |  |  |  |  |
| For COTS solutions, a GAP analysis is included. Defines State ownership of all source code used in the application or establishes an escrow agent to source code. |  |  |  |  |  |  |  |

Additional Information

What is the estimated amount of this Task Order?

How much is budgeted for this Task Order? Please breakdown by fund type below. General - $ Special - $ Federal - $ Total - $

Is this a new initiative? If not, what contract does this replace?

What is the timeframe for awarding this Task Order?

Identify the breakdown of the Task Order? Percentage for equipment – % Percentage for services - %

Does this support a MITDP project? If yes, please list project(s).

What part of the State Master Plan does this support?

What part of the Agency Master Plan does this support?

May 11, 2007